Atlassian.com

Website Analysis Report

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

Source URL: https://www.atlassian.com/

Date: March 2, 2026

Purpose: Pre-migration site analysis for Adobe Edge Delivery Services

Prepared by: Automated Site Analysis

# Table of Contents

1. Templates Inventory

2. Blocks / Components Catalog

2.1 Global Components

2.2 Content Blocks

3. Page Counts by Template

3.1 Detailed Breakdown

3.2 Migration Type Summary

4. Integrations Analysis

5. Complex Use Cases & Observations

6. Migration Estimates

6.1 Effort Breakdown by Phase

6.2 Summary Estimates

6.3 Team Composition Recommendation

6.4 Key Risks & Considerations

Appendix: Screenshots

# 1. Templates Inventory

The following 20 unique page templates were identified across the Atlassian.com website. Each template represents a distinct page layout pattern used for a specific content purpose.

| # | Template Name | Complexity | Reasoning | Reference URL(s) |
| --- | --- | --- | --- | --- |
| 1 | Homepage | High | Complex hero with video, animated text, multiple interactive sections (tabs, carousels), product showcase cards with testimonials, statistics counter, customer logo carousel | https://www.atlassian.com/ |
| 2 | Product Page | High | Inline signup form, animated hero, video embeds, feature showcase with images, horizontal scrolling card lists, customer testimonial, integration showcase, Gartner badge section | https://www.atlassian.com/software/jira https://www.atlassian.com/software/confluence https://www.atlassian.com/software/loom |
| 3 | Product Pricing | High | Dynamic pricing calculator, tier comparison table with toggle (monthly/annual), feature comparison matrix with checkmarks, FAQ accordion, interactive user count slider | https://www.atlassian.com/software/jira/pricing |
| 4 | Customer Story | Medium | Hero with quote/avatar, key results metrics, company info sidebar, long-form article body with blockquotes, embedded video, related content cards at bottom | https://www.atlassian.com/customers/lumen https://www.atlassian.com/customers/dropbox |
| 5 | Customer Stories Listing | Medium | Filterable grid of customer cards with logos, industry/size filtering, search, pagination | https://www.atlassian.com/customers |
| 6 | Blog Listing | Medium | Featured hero article, 4-article grid, latest stories list with images, featured collections carousel, newsletter signup CTA, "Load more" pagination | https://www.atlassian.com/blog |
| 7 | Blog Article | Medium | Long-form content with images, author/category metadata, inline CTAs, social sharing, related articles, newsletter signup | https://www.atlassian.com/blog/teamwork/work-needs-a-why-7-team-practices-for-sharing-purpose |
| 8 | Solutions / Teams Page | Medium | Hero section, feature blocks with illustrations, tabbed content areas, template cards, customer testimonials | https://www.atlassian.com/teams/software-development https://www.atlassian.com/teams/marketing |
| 9 | Collection / Bundle Page | Medium | Product bundle hero, product comparison cards, feature highlights, pricing overview, cross-sell blocks | https://www.atlassian.com/collections/teamwork https://www.atlassian.com/collections/strategy |
| 10 | Industry Page | Medium | Industry-specific hero, solution mapping, customer logos from industry, case study highlights | https://www.atlassian.com/industries/retail https://www.atlassian.com/industries/telecom |
| 11 | Features Page | Medium | Feature grid with icons/descriptions, feature detail sections with screenshots, comparison tables | https://www.atlassian.com/software/jira/features |
| 12 | Template Gallery Page | Low | Template card with description, screenshot preview, "Try it" CTA, related templates | https://www.atlassian.com/software/jira/templates/scrum |
| 13 | Enterprise Page | High | Custom hero, interactive ROI calculator, enterprise-specific feature cards, security/compliance badges, contact form | https://www.atlassian.com/enterprise |
| 14 | Company / About Page | Medium | Mission/values hero, team photos, office locations, culture content | https://www.atlassian.com/company |
| 15 | Careers Page | High | Job search with filters, location-based listings, department categorization, benefits section, culture content | https://www.atlassian.com/company/careers |
| 16 | Trust / Security Page | Medium | Compliance badges, security certifications grid, documentation links, status page embeds | https://www.atlassian.com/trust |
| 17 | Legal / Policy Page | Low | Long-form text content, table of contents sidebar, section anchors | https://www.atlassian.com/legal/privacy-policy |
| 18 | Contact Page | Medium | Contact form, regional office info, support links, partner finder | https://www.atlassian.com/company/contact |
| 19 | Migration / Cloud Page | Medium | Step-by-step migration guide, assessment tools, resource links, comparison tables | https://www.atlassian.com/migration/cloud |
| 20 | Resources Landing Page | Medium | Categorized resource cards, filtering by type/topic, search | https://www.atlassian.com/resources |

# 2. Blocks / Components Catalog

32 reusable blocks/components were identified across the site. Design variations of the same content model are tracked as variants of a single block rather than separate blocks.

## 2.1 Global Components

| # | Block Name | Complexity | Description | Reference URL(s) |
| --- | --- | --- | --- | --- |
| 1 | Global Header / Navigation | High | Mega-menu navigation with multi-level flyouts organized by Products (by role), Solutions (by Use Case, Team, Size, Industry), Why Atlassian, Resources, and Enterprise. Includes search, sign-in, and CTA button. Responsive hamburger menu on mobile. | All pages |
| 2 | Global Footer | Medium | 4-column layout with Company links, Products, Resources, and Learn sections. Includes copyright, privacy links, language selector dropdown (12 languages), and social proof elements. | All pages |
| 3 | Cookie Consent Banner | Low | OneTrust-powered cookie banner with "Manage preferences" and "I understand" buttons. Links to Privacy Policy and Global Privacy Control. | All pages |
| 4 | Search Overlay | Medium | Full-screen search overlay triggered by search icon in header. Powers global site search. | All pages |

## 2.2 Content Blocks

| # | Block Name | Complexity | Description | Reference URL(s) |
| --- | --- | --- | --- | --- |
| 5 | Hero Banner (Video) | High | Full-width hero with animated headline text, subtext, CTA buttons, and background video with play button overlay. Multiple design variations: event takeover, product launch, announcement. | https://www.atlassian.com/ |
| 6 | Hero Banner (Signup Form) | High | Hero with inline email signup form, Google SSO button, and product category cards below. Used on product pages. | https://www.atlassian.com/software/jira |
| 7 | Hero Banner (Text + Image) | Medium | Hero with heading, description text, CTA button(s), and side/background image. Standard variant used across solutions and feature pages. | Solutions, Features pages |
| 8 | Hero Banner (Customer Story) | Medium | Hero with large heading, featured quote with avatar image, author name/title. Yellow accent bar at top. | https://www.atlassian.com/customers/lumen |
| 9 | Product Cards Grid | Medium | Horizontal card layout showcasing products (Jira, Confluence, Loom, etc.). Each card has product icon, heading, description, "Get it free" and "Explore" CTAs, plus a customer testimonial. | https://www.atlassian.com/ |
| 10 | Feature Cards (Horizontal Scroll) | Medium | Horizontally scrollable list of feature cards, each with illustration, heading, description, and link. Used for showcasing capabilities. | https://www.atlassian.com/software/jira |
| 11 | Feature Section (Text + Media) | Medium | Split layout with text content (heading, description, CTA link) on one side and image/video on the other. Multiple orientation variations (left/right). | https://www.atlassian.com/software/jira |
| 12 | Statistics / Metrics Counter | Medium | Animated number counters with descriptions (e.g., "300,000+ companies", "200+ countries", "80% of Fortune 500"). Used for social proof. | https://www.atlassian.com/ |
| 13 | Customer Logo Bar | Low | Horizontal strip of grayscale customer logos (NASA, Visa, Canva, Ford, etc.). Used for social proof. | https://www.atlassian.com/software/jira |
| 14 | Tabbed Content Section | High | Tab navigation (Software, Product Management, Marketing, etc.) with different content panels. Each panel has heading, description, link, and template cards below. | https://www.atlassian.com/ |
| 15 | Customer Testimonial Carousel | High | Logo-tabbed carousel of customer quotes. Tab bar shows customer logos; content shows company size tag, blockquote, author info, and case study link. 14 testimonials rotating. | https://www.atlassian.com/ |
| 16 | Video Embed Block | Medium | Vimeo video player with custom play button overlay and thumbnail. Used inline and in hero sections. | https://www.atlassian.com/ |
| 17 | Announcement Banner | Low | Dismissible top banner with text message and "Learn More" link. Used for promotions (e.g., Gartner recognition). | https://www.atlassian.com/software/jira |
| 18 | CTA Section (Full-width) | Low | Full-width colored background section with heading, description, and CTA button. Used as page-closing call to action. | https://www.atlassian.com/ |
| 19 | Blockquote / Pull Quote | Low | Styled blockquote with author name, title, and optional avatar image. Used in customer stories and product pages. | https://www.atlassian.com/customers/lumen |
| 20 | Key Results / Metrics Block | Low | Definition list of key metrics (e.g., "200% increase in throughput") with descriptions. Used in customer stories. | https://www.atlassian.com/customers/lumen |
| 21 | Company Info Sidebar | Low | Sidebar card with company logo, industry, user count, location, and links to full story/PDF download. | https://www.atlassian.com/customers/lumen |
| 22 | Related Content Cards | Low | 3-column grid of related content cards with heading, description, and CTA link. Used at bottom of detail pages. | https://www.atlassian.com/customers/lumen |
| 23 | Blog Article Card | Low | Card with thumbnail image, heading, excerpt, author name, and category tag. Two variants: list view and grid view. | https://www.atlassian.com/blog |
| 24 | Blog Featured Hero | Medium | Large featured article card with full-width image, heading, excerpt, author, and category. Used at top of blog listing. | https://www.atlassian.com/blog |
| 25 | Newsletter Signup Block | Medium | Inline newsletter subscription with heading, description, and CTA button. Two design variants (inline and footer). | https://www.atlassian.com/blog |
| 26 | Collection Card (Blog) | Low | Card with collection name badge, heading, description, and "View Collection" link. Used in horizontal carousel. | https://www.atlassian.com/blog |
| 27 | Pricing Tier Cards | High | Pricing comparison cards with tier name, price, user count, feature list, and CTA. Includes toggle for monthly/annual pricing and interactive user slider. | https://www.atlassian.com/software/jira/pricing |
| 28 | Feature Comparison Table | High | Multi-column comparison matrix with checkmarks/crosses for feature availability across tiers. Expandable category sections. | https://www.atlassian.com/software/jira/pricing |
| 29 | FAQ Accordion | Low | Expandable accordion sections for frequently asked questions. | Pricing, Product pages |
| 30 | Gartner Badge Section | Low | Gartner Magic Quadrant recognition badge with description and links to reports. | https://www.atlassian.com/software/jira |
| 31 | Product Collection Banner | Medium | Banner promoting product bundles (Teamwork Collection) with product icons, heading, description, dual CTAs, and illustration. | https://www.atlassian.com/ |
| 32 | Event Takeover Section | High | Full-width event promotion with event logo, date/location info with icons, heading, description, dual CTAs, and background video. Time-limited promotional content. | https://www.atlassian.com/ |

# 3. Page Counts by Template

## 3.1 Detailed Breakdown

| Template | Estimated Count | Migration Type | Notes |
| --- | --- | --- | --- |
| Homepage | 1 (+12 localized) | Manual | Complex interactive elements, animations, event takeover |
| Product Pages | ~30 | Semi-automated | Shared layout but unique content/media per product. ~156 URLs in /software/* including sub-pages |
| Product Pricing | ~8 | Manual | Dynamic pricing calculator, tier logic, custom per product |
| Product Features | ~10 | Semi-automated | Feature grids vary per product |
| Template Gallery | ~20 | Automated | Standardized card structure |
| Customer Stories | ~18 | Automated | Consistent template with variable long-form content |
| Customer Listing | 1 | Manual | Filtering/search functionality |
| Blog Listing | ~8 | Semi-automated | Category-specific listings (teamwork, productivity, etc.) |
| Blog Articles | ~500+ | Automated | Standard long-form content (not in sitemap, dynamic CMS) |
| Solutions / Teams | ~12 | Semi-automated | Shared structure, unique content |
| Collection / Bundle | 4 | Semi-automated | Standard layout per bundle |
| Industry Pages | 3+ | Semi-automated | Standard layout per industry |
| Enterprise | ~5 | Manual | Custom interactive elements |
| Company / About | ~6 | Semi-automated | Various company info pages |
| Careers | 1+ | Manual | Job search with dynamic data integration |
| Trust / Security | ~3 | Semi-automated | Compliance/certification content |
| Legal / Policy | ~5 | Automated | Long-form text, minimal interactivity |
| Contact | 1 | Manual | Form integration required |
| Migration / Cloud | ~5 | Semi-automated | Assessment tools, custom widgets |
| Resources Landing | ~3 | Semi-automated | Filterable resource hub |
| Localized Variants | ~120 | Automated | 10+ languages across key pages |

Total estimated pages in sitemap: ~234 (English) + localized variants

Total estimated pages including blog/dynamic: ~800-1,000+

## 3.2 Migration Type Summary

| Migration Type | Estimated Page Count | Description |
| --- | --- | --- |
| Automated | ~550-650 pages | Blog articles, customer stories, legal pages, template gallery, localized variants |
| Semi-automated | ~200-250 pages | Product pages, solutions, features, teams, industry, collections |
| Manual | ~50-100 pages | Homepage, pricing, enterprise, careers, contact, customer listing |

# 4. Integrations Analysis

21 third-party integrations and embedded services were identified through network request analysis, script tag inspection, and iframe detection.

| # | Integration Name | Type | Complexity | Purpose | Pages Used |
| --- | --- | --- | --- | --- | --- |
| 1 | Google Tag Manager (GTM) | Tag management / embed | Low | Tag container for analytics and marketing pixels | All pages |
| 2 | Google Analytics (GA4) | API / embed | Low | Web analytics and conversion tracking | All pages |
| 3 | Google reCAPTCHA | Embed / API | Medium | Bot protection on forms and signup flows | All pages (iframe) |
| 4 | OneTrust (CookieLaw) | Embed / custom code | Medium | Cookie consent management, GDPR/CCPA compliance | All pages |
| 5 | Vimeo Player | Embed | Low | Video hosting and playback for product demos | Homepage, Product pages |
| 6 | Marketo (Munchkin) | API / embed | High | Marketing automation, lead capture, form handling | All pages |
| 7 | Facebook Pixel | Embed | Low | Advertising conversion tracking and retargeting | All pages |
| 8 | Twitter/X Ads | Embed | Low | Advertising conversion tracking | All pages |
| 9 | LinkedIn Insight Tag | Embed | Low | B2B advertising and conversion tracking | All pages |
| 10 | Bing / Microsoft Ads | Embed | Low | Search advertising conversion tracking | All pages |
| 11 | Reddit Pixel | Embed | Low | Advertising conversion tracking | All pages |
| 12 | 6sense | API / embed | Medium | ABM intent data, visitor identification | All pages |
| 13 | TechTarget / Priority Engine | API / embed | Medium | B2B intent data and lead enrichment | All pages |
| 14 | Impact.com | Embed | Medium | Affiliate/partner tracking | All pages |
| 15 | Google DoubleClick (DV360) | Embed | Low | Programmatic advertising, Floodlight tags | All pages |
| 16 | ClickTale / Contentsquare | Embed | Medium | Session recording and heatmap analytics | All pages |
| 17 | Intercom | Embed / API | High | Customer support chat widget (launcher disabled but SDK loaded) | Product & Customer pages |
| 18 | Sentry | API | Medium | Error monitoring and application performance | Main WAC app (React) |
| 19 | Atlassian Identity (Guard) | Custom API | High | SSO authentication, user management, account linking | Sign-in flows |
| 20 | WordPress (Blog) | CMS / custom | High | Blog CMS on separate stack (jQuery Migrate, different header/footer) | /blog/* pages only |
| 21 | Contentful | CMS / API | High | Content management for customer stories (assets.ctfassets.net) | Customer stories |

# 5. Complex Use Cases & Observations

The following complex behaviors, edge cases, and functionality require special attention during migration.

| # | Complex Behavior | Instances | Location | Why It's Complex |
| --- | --- | --- | --- | --- |
| 1 | Dual CMS Architecture | 2 systems | Blog (/blog/*) vs. main site | Blog runs on WordPress; main site is a React SPA (WAC). Different headers, footers, JS stacks, and routing. Requires two separate migration strategies. |
| 2 | Dynamic Pricing Calculator | ~8 pages | /software/*/pricing | Interactive pricing with user count slider, monthly/annual toggle, tier comparison. Server-side pricing API. Cannot be statically migrated. |
| 3 | Inline Signup / Authentication | ~30+ pages | Product pages, CTAs | Email signup forms with Google SSO, connected to Atlassian Identity (Guard) and account provisioning API. Real-time validation and redirect flows. |
| 4 | Multi-language / i18n | 12 languages | ~120 localized pages | Full URL-based localization (/de/, /ja/, /fr/, etc.) with language selector. Content translation and locale-specific pricing/legal differences. |
| 5 | Event Takeover (Time-bound) | 1 active | Homepage | Temporary hero section promoting Team '26 conference. Overrides normal homepage hero. Likely managed via feature flags or CMS scheduling. |
| 6 | Customer Testimonial Carousel | 2-3 pages | Homepage, Product pages | 14-item logo-tabbed carousel with animation transitions. Complex interaction state management. |
| 7 | Animated Text / Counter Effects | 5-10 pages | Homepage, Product pages | Animated headline text with cursor animation, number counter animations with scroll-triggered start, SVG animations. |
| 8 | Video Embeds with Custom Controls | 10+ pages | Homepage, Product, Customer Stories | Vimeo videos with custom play button overlay, lazy-loaded iframes, custom thumbnail images. |
| 9 | Mega-Menu Navigation | Global | All pages | Multi-level flyout navigation organized by Products (6 sub-categories), Solutions (4 groupings), Resources, Why Atlassian. Complex responsive behavior. |
| 10 | React SPA Routing | Main site | All WAC pages | Main site (excluding blog) is a React SPA with client-side routing. Affects SEO strategy and page loading patterns during migration. |
| 11 | ABM & Intent Data Layer | All pages | Global | 6sense and TechTarget integration create sophisticated visitor identification and personalization. Content may be dynamically adjusted based on visitor data. |
| 12 | Intercom Chat Integration | Product pages | Product / Customer pages | Chat SDK loaded but launcher disabled via settings - indicates conditional enablement, possibly based on user state or A/B testing. |
| 13 | PDF Downloads | ~18 pages | Customer stories | Case study PDFs hosted on Contentful CDN. Require asset migration and link management. |
| 14 | Feature Flag System | Global | All pages | Multiple FeatureGateClient instances detected. Content and features may be conditionally rendered, complicating static migration. |

# 6. Migration Estimates

## 6.1 Effort Breakdown by Phase

| Phase | Scope | Effort Estimate | Notes |
| --- | --- | --- | --- |
| 1. Discovery & Planning | Site architecture, content inventory, template mapping | 3-4 weeks | Template finalization, content audit, integration mapping |
| 2. Design System Migration | CSS custom properties, typography, colors, spacing, responsive breakpoints | 2-3 weeks | Extract from WAC styles, map to Edge Delivery Services tokens |
| 3. Block Development | 32 identified blocks / components | 6-8 weeks | ~2 blocks/week avg. High-complexity blocks (pricing, mega-nav, carousels) take 1 week each |
| 4. Template Development | 20 templates | 4-5 weeks | Reuses blocks; mostly layout/composition work |
| 5. Content Migration - Automated | ~550-650 pages (blog articles, legal, customer stories, template gallery) | 2-3 weeks | Scripted import with manual QA sampling |
| 6. Content Migration - Semi-automated | ~200-250 pages (product, solutions, teams, features) | 4-5 weeks | Template-based import with manual content adjustment |
| 7. Content Migration - Manual | ~50-100 pages (homepage, pricing, enterprise, careers, contact) | 4-6 weeks | Custom interactive elements, form integrations, dynamic content |
| 8. Integration Reimplementation | 21 integrations identified | 3-4 weeks | Analytics/marketing pixels (1 wk), forms/Marketo (1-2 wks), auth flows (1 wk) |
| 9. Localization | ~120 localized page variants across 12 languages | 2-3 weeks | Automated with translation management, URL structure setup |
| 10. Blog Migration | WordPress to Edge Delivery Services | 3-4 weeks | Separate CMS migration, ~500+ articles, different template system |
| 11. QA & Testing | Full regression, cross-browser, accessibility, performance | 4-5 weeks | Parallel with content migration phases |
| 12. Performance Optimization | Core Web Vitals, Lighthouse scoring | 1-2 weeks | Final tuning after migration |

## 6.2 Summary Estimates

| Category | Effort | Duration (parallel) |
| --- | --- | --- |
| Automated migration | 4-6 weeks | Weeks 8-13 |
| Semi-automated migration | 4-5 weeks | Weeks 8-13 |
| Manual / custom migration | 4-6 weeks | Weeks 10-16 |
| Block & template development | 10-13 weeks | Weeks 2-14 |
| Integration work | 3-4 weeks | Weeks 12-16 |
| QA & testing | 4-5 weeks | Weeks 12-18 |
| Total project duration | ~18-22 weeks (parallel) |  |
| Total effort | ~35-50 person-weeks |  |

## 6.3 Team Composition Recommendation

| Role | FTEs | Duration |
| --- | --- | --- |
| Project Lead / Architect | 1 | Full duration |
| Edge Delivery Services Developer (blocks/templates) | 2 | 14 weeks |
| Content Migration Engineer | 1-2 | 10 weeks |
| Frontend Developer (integrations, interactive) | 1 | 8 weeks |
| QA Engineer | 1 | 8 weeks |
| Total team size | 6-7 |  |

## 6.4 Key Risks & Considerations

1. Dual CMS (WordPress Blog): The blog runs on a completely separate WordPress stack and requires its own migration strategy. This is the single largest content volume.

2. React SPA Architecture: The main site is a React SPA (WAC), not traditional server-rendered pages. Scraping and content extraction will require JavaScript rendering.

3. Dynamic Pricing: Pricing calculators with real-time API calls cannot be statically migrated and will need custom Edge Delivery Services blocks with API integration.

4. Feature Flags: Content may render differently based on feature flag state, which could complicate content capture during migration.

5. ABM Personalization: If 6sense/TechTarget powers content personalization, some page variants may not be visible during standard crawling.

6. Atlassian Identity (Auth): Signup and sign-in flows connect to Atlassian's identity platform and will need to be maintained as external integrations.

# Appendix: Screenshots

The following screenshots were captured during the analysis for visual reference.

### Homepage — https://www.atlassian.com/

### Jira Product Page — https://www.atlassian.com/software/jira

### Blog Listing — https://www.atlassian.com/blog

### Jira Pricing — https://www.atlassian.com/software/jira/pricing

### Customer Story (Lumen) — https://www.atlassian.com/customers/lumen